MODULE 7 | QUALITY ASSURANCE AND DASHBOARD TESTING

# EduVision 2026
Detailed QA, Testing and Release Report

Data validation, KPI reconciliation, semantic-model testing, dashboard verification, regression control and user acceptance evidence.

| CONTROL POINT | VERIFIED RESULT |
| --- | --- |
| Executed QA checks | 300 / 300 passed |
| KPI reconciliation | 6 KPIs x 1,120 universities at 100% accuracy |
| Dashboard definition | 5 pages, 110 visuals and 310 active bindings |
| Release decision | APPROVED with 0 critical open defects |

Prepared by Kamalesh Debnath | Final release date: 1 September 2026

# Contents

1. Purpose, scope and release recommendation

2. Release candidate and test environment

3. QA governance, priorities and acceptance criteria

4. Test strategy and evidence architecture

5. Data-quality and integrity validation

6. KPI reconciliation and analytical accuracy

7. Semantic-model and portability testing

8. Dashboard functional testing by page

9. Filter, navigation and cross-interaction testing

10. Standard map testing

11. Compatibility, performance and reliability controls

12. Defect history and regression closure

13. User acceptance testing and sign-off

14. Risk assessment and release gate

Appendices: test definitions, rerun instructions and evidence index

# 1. Purpose, Scope and Release Recommendation

Module 7 provides independent evidence that the EduVision release is accurate, complete, portable and suitable for academic submission and operational handover. The assessment covers the supplied data, the six derived education KPIs, the embedded Power BI semantic model, all five dashboard pages, the map implementation, the user interaction layer and the final packaging controls.

The validation does not rely only on visual inspection. It combines full-population calculations, report-definition inspection, field-binding checks, checksum verification, regression tests, manual acceptance scenarios and document-level release gates.

RELEASE RECOMMENDATION

APPROVED. All 300 recorded checks passed, all 310 data bindings are active, the five standard maps are correctly assigned, and no critical defect remains open.

# 2. Release Candidate and Test Environment

| TEST DIMENSION | APPROVED RELEASE |
| --- | --- |
| Dashboard package | EduVision_PowerBI_Modules_4_to_6_Advanced_5_Dashboards_Standard_Maps_No_SignIn.zip |
| Release SHA-256 | 98dd2ed7bdae98fabe661d68af729c3cdb8c3f1d5ae097d94492813ba1593a12 |
| University coverage | 1,120 universities across 93 countries and 5 regions |
| Time scope | Reporting year 2026 only |
| Power BI structure | 5 pages, 110 visuals, 95 data visuals, 35 DAX measures |
| Controls | 30 slicers, 22 KPI cards, 5 navigators and 5 standard maps |
| Binding state | 310 active projections and 0 inactive projections |
| Data mode | Embedded compressed Import model with no machine-specific path |
| Map dependency | Internet and the Map/Filled Map security setting; no Power BI sign-in |

The structural tests execute against the extracted content of the approved release ZIP. Data tests execute against the raw, cleaned and final CSV files. KPI tests recalculate all six formulas from the cleaned dataset and compare every result with the final dataset. Manual UAT evidence is corroborated by the user's working Power BI file and the supplied screenshots.

# 3. QA Governance, Priorities and Acceptance Criteria

| ROLE | RESPONSIBILITY |
| --- | --- |
| Project owner | Approves scope, accepts known limitations and authorizes release. |
| Data owner | Maintains the source workbook, country standardization and field definitions. |
| Model owner | Maintains DAX measures, embedded Import query and semantic-model schema. |
| QA owner | Runs the automated validator, regression suite, workbook checks and evidence review. |
| Power BI user | Performs first refresh, visual inspection, slicer/navigation UAT and PBIX save. |
| Reviewer | Reviews the final documentation, UAT sign-off and release manifest. |

## 3.1 Priority and severity logic

Critical tests protect record counts, KPI accuracy, active bindings, portability, page availability and release integrity. Any failure blocks release.

High-priority tests protect page contracts, maps, controls, model measures and user workflows. A failure requires correction or explicit acceptance before release.

Medium and low-priority items mainly concern usability, configuration guidance and residual operational constraints.

## 3.2 Acceptance gates

Raw completeness must exceed 95%, cleaned missingness must remain below 2%, and duplicate institution-country-year keys must equal zero.

All six KPIs must match for all 1,120 universities; the expected accuracy threshold is 100% for this verified reference build.

The report must contain the five approved pages, 110 visuals, 22 KPI cards, 30 slicers, five navigators and five maps.

All projections must be active, all visual field references must exist in the semantic model, and no Azure Map or cloud AI visual may remain.

The model must be portable, with embedded Import data and no File.Contents machine path.

The final handover must include the QA workbook, formal reports, operations guide, presentation, readout script and manifest.

# 4. Test Strategy and Evidence Architecture

| TEST LAYER | METHOD | EVIDENCE |
| --- | --- | --- |
| Release packaging | ZIP checksum, archive integrity and required-file checks | Release hash and package directory |
| Data quality | Full-dataset profile, completeness, missingness, duplicates and range tests | CSV files and audit JSON |
| KPI accuracy | Recalculate each KPI and compare 1,120 values | KPI reconciliation table |
| Semantic model | Parse TMDL measures, columns and partition expression | Universities.tmdl and validation summary |
| Dashboard structure | Parse every page.json and visual.json | Page and visual inventory |
| Visual bindings | Validate active projections and model field references | 310 projection checks |
| Maps | Validate visual type, roles, size measure, tooltips and page bounds | 35 map contract checks |
| UAT | Confirm rendered KPIs, charts, controls, maps and PBIX workflow | Power BI screenshots and user confirmation |
| Regression | Python unittest suite and historical-defect retests | test_milestone4.py and defect log |

The final ledger contains 300 rows. Each row stores the requirement ID, test scenario, expected result, actual result, execution method, priority, status and evidence reference. The QA Master workbook provides the complete register and formula-driven traceability summary.

# 5. Data-Quality and Integrity Validation

| QUALITY CONTROL | ACCEPTANCE | RESULT | STATUS |
| --- | --- | --- | --- |
| Raw records | 1,120 | 1120 | PASS |
| Raw source fields | 42 | 42 | PASS |
| Country coverage | 93 | 93 | PASS |
| Region coverage | 5 | 5 | PASS |
| Reporting year | 2026 only | 2026 | PASS |
| Source completeness | >95% | 98.176% | PASS |
| Cleaned missingness | <2% | 1.5686% | PASS |
| Duplicate keys | 0 | 0 | PASS |
| Final columns | 50 | 50 | PASS |

## 5.1 Cleaning controls

University names, countries and categorical fields are standardized while preserving all 1,120 records.

QS and THE rank values are retained separately, then normalized independently on a 0 to 100 scale.

No low-confidence institution match is created during Module 7. The validation consumes the verified source-stage and final datasets delivered by the earlier modules.

Missing reported scores remain missing in source-level fields. The final KPI columns contain no missing values because the approved formulas define their required inputs and handling.

The dataset remains a 2026 snapshot. No additional years or invented history are introduced for testing or presentation.

# 6. KPI Reconciliation and Analytical Accuracy

| KPI | ROWS | MATCHING | ACCURACY | MAXIMUM DIFFERENCE |
| --- | --- | --- | --- | --- |
| Global Ranking Score | 1,120 | 1,120 | 100.00% | 0.000000 |
| Research Impact Score | 1,120 | 1,120 | 100.00% | 0.000000 |
| Faculty to Student Ratio | 1,120 | 1,120 | 100.00% | 0.000000 |
| International Student Percentage | 1,120 | 1,120 | 100.00% | 0.000000 |
| Academic Reputation Score | 1,120 | 1,120 | 100.00% | 0.000000 |
| Research Productivity Index | 1,120 | 1,120 | 100.00% | 0.000000 |

The reconciliation performs 6,720 direct row-KPI comparisons. All comparisons match within the strict numerical tolerance, producing a maximum absolute difference of zero for every KPI.

## 6.1 Formula control

| KPI | AUDITABLE FORMULA | INTERPRETATION |
| --- | --- | --- |
| Global Ranking Score | Average of normalized QS and THE ranks | Higher values indicate stronger combined ranking performance. |
| Research Impact Score | 35% citations + 45% research quality + 20% industry impact | Measures academic influence and practical impact. |
| Faculty-to-Student Ratio | 1 / students-to-staff ratio | Higher values represent greater faculty availability. |
| International Student Percentage | International student share x 100 | Reports international participation in percentage points. |
| Academic Reputation Score | Supplied academic-reputation score | Preserves the source value without transformation. |
| Research Productivity Index | 30% quality + 25% environment + 20% citations + 15% network + 10% industry | Weighted indicator proxy, not a publication-count measure. |

RESEARCH LIMITATION

The source contains no publication-count field. The Research Productivity Index must always be described as a weighted performance proxy. The release contains no invented publication total.

# 7. Semantic-Model and Portability Testing

| MODEL CONTROL | EXPECTED | OBSERVED |
| --- | --- | --- |
| DAX measures | 35 | 35 |
| Imported fields | 35 | 35 |
| Active projections | 310 | 310 |
| Inactive projections | 0 | 0 |
| Import partition | Embedded | Binary.Decompress and Binary.FromText present |
| Machine path | Absent | No File.Contents path |
| External datasource objects | 0 | 0 |
| Compatibility level | 1702 | 1702 |

The embedded Import design allows the PBIP project to load data without a machine-specific Excel path, gateway, credentials or Power BI sign-in. The first PBIP open still requires one model refresh because PBIP projects do not include a processed local cache by default. Saving as PBIX stores the refreshed model for normal future use.

# 8. Dashboard Functional Testing by Page

| PAGE | VISUALS | DATA VISUALS | KPI | SLICERS | NAV | MAP | BINDINGS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| University Overview | 21 | 18 | 4 | 6 | 1 | 1 | 56 |
| Research Analytics | 21 | 18 | 4 | 6 | 1 | 1 | 59 |
| Student Analytics | 21 | 18 | 4 | 6 | 1 | 1 | 58 |
| Country Comparison | 21 | 18 | 4 | 6 | 1 | 1 | 59 |
| Executive Command Center | 26 | 23 | 6 | 6 | 1 | 1 | 78 |

## University Overview

The page contains 21 total report elements, 18 data visuals, 4 stable KPI cards, 6 dropdown slicers, one native page navigator and one standard map. It has 56 active query projections and zero inactive projections.

KPI measures: Highest Global Score; Average Global Score; Country Count; University Count.

Visual types: card (4), clusteredBarChart (1), clusteredColumnChart (1), donutChart (1), funnel (1), hundredPercentStackedBarChart (1), map (1), pageNavigator (1), pivotTable (1), slicer (6), textbox (2), waterfallChart (1).

## Research Analytics

The page contains 21 total report elements, 18 data visuals, 4 stable KPI cards, 6 dropdown slicers, one native page navigator and one standard map. It has 59 active query projections and zero inactive projections.

KPI measures: Average Citations per Faculty; Average Research Productivity; Average Research Quality; Average Research Impact.

Visual types: card (4), clusteredBarChart (1), clusteredColumnChart (1), lineClusteredColumnComboChart (1), map (1), pageNavigator (1), pivotTable (1), ribbonChart (1), scatterChart (1), slicer (6), textbox (2), treemap (1).

## Student Analytics

The page contains 21 total report elements, 18 data visuals, 4 stable KPI cards, 6 dropdown slicers, one native page navigator and one standard map. It has 58 active query projections and zero inactive projections.

KPI measures: Average Student Population; Average Student Diversity; International Students %; Average Students to Staff.

Visual types: card (4), clusteredBarChart (1), clusteredColumnChart (1), donutChart (1), gauge (1), map (1), pageNavigator (1), pivotTable (1), scatterChart (1), slicer (6), stackedAreaChart (1), textbox (2).

## Country Comparison

The page contains 21 total report elements, 18 data visuals, 4 stable KPI cards, 6 dropdown slicers, one native page navigator and one standard map. It has 59 active query projections and zero inactive projections.

KPI measures: Declined Universities; Country Count; Improved Universities; University Count.

Visual types: card (4), clusteredBarChart (1), clusteredColumnChart (1), decompositionTreeVisual (1), map (1), pageNavigator (1), pieChart (1), pivotTable (2), slicer (6), textbox (2), waterfallChart (1).

## Executive Command Center

The page contains 26 total report elements, 23 data visuals, 6 stable KPI cards, 6 dropdown slicers, one native page navigator and one standard map. It has 78 active query projections and zero inactive projections.

KPI measures: Average Sustainability; University Count; Country Count; International Students %; Average Global Score; Average Research Impact.

Visual types: card (6), decompositionTreeVisual (1), donutChart (1), funnel (1), gauge (1), hundredPercentStackedBarChart (1), lineClusteredColumnComboChart (1), map (1), pageNavigator (1), pivotTable (1), ribbonChart (1), scatterChart (1), slicer (6), textbox (2), treemap (1).

Figure 1. University Overview - validated KPI, ranking, regional and institutional analytics.

Figure 2. Research Analytics - validated research impact, quality, citation and institution comparisons.

# 9. Filter, Navigation and Cross-Interaction Testing

Each page contains Region, Country, Size, Focus, Research Activity and Institution Status slicers.

Slicer projections are active and use model fields that exist in the Universities table.

KPI cards, graphs, matrices and maps on the same page respond to the selected filter context.

Country Comparison supports multiple countries for direct benchmarking.

Selecting a chart mark uses Power BI's native cross-filtering behaviour because the data projections remain active.

Every page contains one native page navigator. In Power BI Desktop editing mode, Ctrl+click is required; in reading mode, normal single-click navigation applies.

Clearing slicer selections returns the page to the baseline 1,120-university context.

# 10. Standard Map Testing

The approved release uses Power BI's standard map visual, not Azure Maps. This change removes the Power BI account sign-in gate while retaining country-level geographic analysis. Map tiles and geocoding still require internet access, and the local Map/Filled Map security option must be enabled.

| PAGE | LOCATION | LEGEND | BUBBLE SIZE | TOOLTIPS |
| --- | --- | --- | --- | --- |
| University Overview | Country | Region | University Count | Global score, reputation and research impact |
| Research Analytics | Country | Region | Research Impact | Count, productivity, quality and citations |
| Student Analytics | Country | Region | International Students % | Count, population, diversity and staffing |
| Country Comparison | Country | Region | Global Score | Count, research, reputation and rank movement |
| Executive Command Center | Country | Region | Global Score | Count, research, international share and sustainability |

Figure 3. Standard country-level map analysis used on Research Analytics.

# 11. Compatibility, Performance and Reliability Controls

| CONTROL | RESULT | OPERATIONAL NOTE |
| --- | --- | --- |
| Latest Power BI Desktop | Supported | Open EduVision.pbip; refresh once; optionally save as PBIX. |
| Power BI sign-in | Not required | The release excludes Azure Maps and cloud AI visuals. |
| Internet | Required only for map tiles/geocoding | All non-map analytics remain available from the embedded model. |
| Automatic page refresh | Not supported for Import mode | Use Home > Refresh when data changes. |
| Portability | Passed | No machine-specific workbook path or external datasource object. |
| Visual definition load | Passed | 110 JSON visual definitions parse successfully. |
| Field binding | Passed | Every referenced field resolves to a model measure or column. |
| Page bounds | Passed | Maps and page content remain inside the defined page dimensions. |

Runtime response time is affected by the user's computer, Power BI Desktop version and map connection. No unsupported universal timing claim is made. The structural performance control focuses on a single-table Import model, no external relationships, no cloud visual dependency, 35 explicit measures and a finite 1,120-row dataset.

# 12. Defect History and Regression Closure

| DEFECT | ROOT CAUSE | RESOLUTION | CLOSURE EVIDENCE |
| --- | --- | --- | --- |
| Blank PBIP visuals | Unprocessed PBIP cache | Refresh-once and PBIX save workflow | UAT open/refresh tests |
| Blank KPI cards | Modern-card runtime binding issue | Stable card visual with Values role | 22 bound card checks |
| Header-only charts | Inactive numeric projections | Activated all projections | 310 active; 0 inactive |
| Header-only scorecards | Incorrect table binding | Pivot matrices with rows and values | Field-binding validation |
| Azure Map sign-in | Azure visual account gate | Five standard maps | No azureMap type remains |
| Navigation confusion | Ctrl+click required in edit mode | Visible instruction and user guide | UAT navigation scenarios |
| Local Excel path risk | Machine-specific File.Contents | Embedded compressed Import data | Portability tests |

REGRESSION RESULT

Every closed defect is represented by at least one current regression test. The final release contains zero open critical defects.

# 13. User Acceptance Testing and Sign-Off

Twenty UAT scenarios cover opening, refreshing, KPI visibility, page-level analytics, map rendering, filters, cross-filtering, navigation, PBIX saving and reopening. The working build was confirmed by the user and supported by Power BI screenshots showing populated KPI cards, charts, scorecards and maps.

| UAT AREA | ACCEPTED RESULT |
| --- | --- |
| University Overview | 1,120; 93; 57.1; 100.0 KPI baseline visible |
| Research Analytics | 50.2; 46.4; 59.9; 33.0 KPI baseline visible |
| Student Analytics | 25K; 17.3; 14.6%; 36.6 KPI baseline visible |
| Country Comparison | 93; 1,120; 389 improved; 428 declined visible |
| Maps | Standard maps visible with Country and Region roles |
| PBIX workflow | Refreshed report saved and reopened as PBIX |

The QA workbook includes a formal sign-off sheet with project-owner, reviewer, date, decision, signature and comments fields. Objective release results are pre-populated; named approval fields remain available for institutional or faculty sign-off.

# 14. Risk Assessment and Final Release Gate

| RISK | CONTROL | RESIDUAL |
| --- | --- | --- |
| Map tiles unavailable | Document internet dependency; retain non-map analytics | Low |
| Map option disabled | Enable Map/Filled Map under Global Security and restart | Low |
| PBIP first refresh omitted | START_HERE launcher and first-open procedure | Low |
| Old PBIX opened | Approved release name and SHA-256 | Low |
| Source schema changes | Re-run validator and field-binding checks | Medium |
| 2026 snapshot misread | Prominent reporting-year limitation | Low |
| Productivity misread as publications | Proxy formula and limitation control | Low |
| Power BI runtime update | Regression-test after Desktop upgrades | Medium |

FINAL GATE

The release gate is APPROVED: 300 passed, 0 failed, 100.0% pass rate, and zero critical open defects.

# Appendix A. How to Re-run the Validation

Install the Python dependencies listed in the project environment.

Open a terminal in the Milestone 4 package root.

Run: python MODULE_07_QA_TESTING/automation/validate_milestone4.py

Run: python -m unittest MODULE_07_QA_TESTING/automation/test_milestone4.py -v

Review module7_validation.json, test_results.csv and dashboard_inventory.json under the evidence folder.

Before final packaging, run the validator again with --include-deliverables.

# Appendix B. Evidence Index

| EVIDENCE | PURPOSE |
| --- | --- |
| EduVision_Module_7_QA_Master.xlsx | Detailed traceability, test register, UAT, defects, risks and sign-off |
| module7_validation.json | Machine-readable release summary and all test rows |
| test_results.csv | Flat test-case evidence for audit or filtering |
| dashboard_inventory.json | Page and visual contract inventory |
| data_dictionary.json | Field-level metadata for all 50 final dataset fields |
| validate_milestone4.py | Reproducible validation program |
| test_milestone4.py | Regression unittest suite |